## Case Study: Testing Process Performance at Code Wave Technologies

Background:
CodeWave Technologies is developing a Banking Web Application. In recent sprints, the testing phase has shown inconsistent completion times, delaying overall release cycles. The project manager wants to verify whether the testing process is statistically stable and capable of meeting delivery expectations, and then design an improvement plan using a suitable process improvement model.

### 📊 Data Collected:

Average testing completion time (in days) for the last 10 sprints:

| Sprint | Testing Time (Days) |
| --- | --- |
| 1 | 7 |
| 2 | 6 |
| 3 | 9 |
| 4 | 8 |
| 5 | 10 |
| 6 | 8 |
| 7 | 9 |
| 8 | 7 |
| 9 | 6 |
| 10 | 11 |

Specification Limits:

- Upper Specification Limit (USL) = 10 days

- Lower Specification Limit (LSL) = 4 days

### 🧠 Tasks

- Process Stability Check

  - Calculate the mean and standard deviation of the testing times.

  - Determine the Upper and Lower Control Limits (UCL, LCL).

  - Comment on whether the process is stable or unstable.

- Process Capability Analysis

  - Compute the Cp and Cpk values for the current process.

  - Interpret whether the testing process is capable of meeting the specification limits.

- Improvement Planning

  - Based on your analysis, propose an appropriate process improvement plan using either Deming’s PDCA Cycle or the SEI IDEAL Model.

  - Clearly outline what actions the team should take at each phase.

- Post-Improvement Scenario
After the improvement plan is implemented, assume the next five sprints show the following testing times:

| Sprint | Testing Time (Days) |
| --- | --- |
| 11 | 7 |
| 12 | 6 |
| 13 | 7 |
| 14 | 8 |
| 15 | 7 |

- Recalculate the process parameters and analyze:

  - Has the process capability improved?

  - Is the process now stable and centered?

- Report

  - Summarize your findings with suitable observations.

  - Highlight key takeaways on process stability, capability, and maturity improvement.